- Details of parties

  - The names and addresses of the parties to the reference are as follows:-

    - GB Railfreight Limited (“GBRf”) whose Registered Office is at 55 Old Broad Street, London, EC2M 1RX; and

    - Network Rail Infrastructure Limited (“NR”) whose Registered Office is at 1 Eversholt Street, London, NW1 2DN.

  - Third parties to this dispute may include all other FOCs, SouthEastern Trains and Govia Thameslink Railway.

- The Claimant’s’ right to bring this reference

  - This matter is referred to a Timetabling Panel ("the Panel") for determination in accordance with Condition D3.3.9 of the Network Code.  GBRf is dissatisfied with the decision made by NR in respect of Train Operator Variation Request reference PELE17SSB000033.

- Contents of reference

- This Sole Reference includes:-

    - The subject matter of the dispute in Section 4;

    - A detailed explanation of the issues in dispute in Section 5;

    - In Section 6, the decisions sought from the Panel in respect of

      - legal entitlement, and

      - remedies;

    - Appendices and other supporting material.

- subject matter of dispute

  - This is a dispute regarding the Network Rail’s decision in respect of Train Operator Variation Request reference PELE17SSB000033 (“the Bid”) for the 2017 timetable.  In this instance, GBRf believes that NR has not acted in accordance with the processes specified in Part D of the Network Code.

- 4.2	NR has rejected the Bid and GBRf believes the reason for rejection to be invalid for a variety of reasons.

- explanation of each issue in dispute and the Claimant’s Arguments to support its Case

  - The Bid was submitted to NR on 27 June 2017 [Appendix A] and contained an application for one additional service (15:31 SX Tonbridge West Yard to Grain Foster Yeoman), to be applicable from 24 July 2017, together with an email from DB Cargo allowing the flex of its services to accommodate the Bid.  By definition, the bid is also to be rolled forward to future timetables.

  - NR replied on 4 July 2017 [Appendix B] to the effect that the original path was rejected “due to issues at Tonbridge” and that attempts to find an alternative slot had drawn a blank.

  - GBRf responded on 10 July 2017 [Appendix C] with its disappointment that a rejection had been notified (as required by Condition D3.3.11) but that no adequate reasoning had been supplied to support its decision.  Further details were requested.

  - NR replied later on 10 July 2017 [Appendix D], citing one of the Decision Criteria (D4.6.2(c)) as its main reason and some supporting documentation relating to an apparently-established method of working at Tonbridge.

  - GBRf registered a notice of dispute on 11 July 2017 which was registered as “TTP1127”.

  - On receipt of the final decision of NR on 10 July 2017, it was quite apparent from the information supplied that the Decision Criteria had not been correctly applied.  Indeed, only one of the twelve is referenced, and there is no weighting applied to all of the relevant Criteria to demonstrate that a reasoned and balanced decision has been made before the rejection was issued.

  - Taking each of the Decision Criteria in turn and applying appropriate weighting, the result in GBRf’s view is somewhat different:

    - “maintaining, developing and improving the capability of the Network”: there is a neutral weighting here as with a daytime path there is no effect on maintenance access requirements;

    - “that the spread of services reflects demand”: again accepting the Bid gives a positive weighting in that the timing of the bid is a GBRf commercial requirement to support the most efficient terminal working at the Isle of Grain; without it, a commercial opportunity is lost as the alternative would be inefficient to the point of non-viability;

    - “maintaining and improving train service performance”: NR is justified in saying there is potential detriment here, in that there are alleged issues with movements to and from the West Yard at Tonbridge.  GBRf is however working with NR to find a solution to this, which involves collecting all appropriate information before making a decision as to what steps should be taken to address any clearly identified problems.  This does not however provide an overarching reason to reject the Bid.  If an alternative slot were to be provided to reach the Isle of Grain at around 17:40 this would necessarily involve a longer and more circuitous journey, which aside from the viability issues referenced above, would necessarily involve greater potential for conflict and therefore delay elsewhere;

    - “that journey times are as short as possible”: again accepting the Bid represents the best possible journey time to satisfy the commercial need for the service.  One alternative would be to run via Redhill and London, which aside from pathing issues (this route in the daytime is heavily congested) would represent a journey time in excess of 2 hours 30 minutes assuming a clear run which is impossible to achieve in that daytime, compared with the Bid journey time of 2 hours and 7 minutes.  The only other alternative is to run via Maidstone West, but this requires a run-round manoeuvre at Hoo Junction Up Yard, thereby importing additional cost for a shunter and also access to DB Cargo infrastructure that might not be granted;

    - “maintaining and improving an integrated system of transport for passengers and goods”: again accepting the Bid would represent a positive weighting as the additional path represents a final piece in the jigsaw to maximise the number of loading slots at the Isle of Grain so that the commercial requirements of GBRf and its end-customer can be satisfied;

    - “the commercial interests of Network Rail (apart from the terms of any maintenance contract entered into or proposed by Network Rail) or any Timetable Participant of which Network Rail is aware”: yet again this provides a positive weighting as NR can derive additional revenue from track access and GBRf can plan its business with a reasonable degree of certainty;

    - “seeking consistency with any relevant Route Utilisation Strategy”: acceptance of the bid is in line with the Freight Network Study (published in April 2017) in that it supports the growth seen in the construction market (3.5% per annum since 2011) and the benefits of rail freight as outlined in that document, together with being part of a solution to the known issue of terminal capacity in London and the South East;

    - “that, as far as possible, International Paths included in the New Working Timetable at D-48 are not subsequently changed”: is not relevant here so a neutral weighting should be assumed;

    - “mitigating the effect on the environment”: as noted above, the benefits of rail freights are clear as an environmentally sustainable method of carrying bulk loads and avoiding sensitive lorry miles.  Again a positive weighting can only be assumed here;

    - “enabling operators of trains to utilise their assets efficiently”: again a positive weighting should be assumed here: as outlined above, the Bid represents the most efficient way of delivering the commercial requirements of GBRf and its customer;

    - “avoiding changes, as far as possible, to a Strategic Train Slot other than changes which are consistent with the intended purpose of the Strategic Path to which the Strategic Train Slot relates”: is not relevant here so a neutral weighting should be assumed;

    - “no International Freight Train Slot included in section A of an International Freight Capacity Notice shall be changed”: no change to any such slot is necessary so again a neutral weighting should be assumed.

  - Taking all the above into account, it is clear that a balanced assessment and weighting of the Decision Criteria provides a very strong case for accepting the Bid as the negatives are minimal and are in the process of being addressed.

  - NR provided a “Method of Working” as part of its justification for rejecting the bid [Appendix D2].  This appears to take the form of instructions to planners on how to plan trains to and from Tonbridge West Yard, but notably does not form any part of the Timetable Planning Rules, nor has it been proposed to do so.  GBRf has never agreed to this supposed Method of Working.  This document contains certain prohibitions in respect of movements or activities on the Network that are in fact possible and legitimate; GBRf takes exception to this document forming any part of the process for the planning of services: any such rules should only form part of the Timetable Planning Rules.

  - Page 10 of Appendix D2 is relevant to this case.  The first sentence is erroneous when it states that “a change in business by GBRf over the years has resulted in GBRf planning services propelling out of Tonbridge Yard into Tonbridge Station before travelling via Sevenoaks”; this is factually incorrect as such moves have taken place ever since the West Yard was constructed many years ago.  There has naturally been an increase in recent years as GBRf has taken a lease on part of the yard (that described as “Marshalling Yard North” in Appendix D1, page 9) and uses it as a base to support construction sector traffic amongst other activities.

  - It is noted that the “Tonbridge Performance Group” is investigating changes to “ROTP” but this process is far from complete.  A small number of changes has been proposed to the 2018 Timetable Planning Rules, which have not been agreed as the derivation of the changes has yet to be explained, but none have been proposed for the 2017 Timetable Planning Rules.  There is still the need to identify all the possible moves and assess them for how long they should take, together with a comparison against how long they actually take.  Should any discrepancy be noted between identified and actual timings, then further work will be needed to find out why there is a discrepancy and what appropriate steps should be taken.  Use of the contents of this document is therefore somewhat premature as all the relevant information has not been collated, let alone assessed.

  - Further factual inaccuracies appear in the document – for example on page 10 it states the signaller should “set the route prior to giving a green aspect to exit the yard”.  However the exit signals from the West Yard are position light signals and not capable of displaying green aspects.  It also states that propelling services do so at 3mph, but this is only a requirement while part of the train is still in the West Yard – once it is completely on the running line it can accelerate if the conditions permit.  Page 11 shows something of an exaggeration for a train arriving at Tonbridge West Yard – it is not necessary to set the route in this way as the following page shows.  Reference is also made to Tonbridge Royal Mail Sidings [sic] being out of use; this might be the case on the ground but is not an official situation and has not undergone through Part G processes.

  - Page 13 of Appendix D2 contains an instruction that trains departing Tonbridge West Yard towards Sevenoaks must do so only via platforms 1 and 2.  This somewhat overlooks the fact that GBRf’s part of Tonbridge West Yard is inaccessible from and to platforms 1 and 2, as the only egress is via 1106, 1108B, 1109 and 1121 points (as shown on the map on page 9).  For GBRf trains to access platforms 1 and 2, additional shunt moves are required to place the train ready for departure from AD2059 signal.  Aside from the additional time and cost this implies, it also requires shunting into the station area (thereby defeating the object of the rule) or onto the Godstone lines at the Redhill end of the West Yard.

  - GBRf specifically planned 6Y41 to depart directly from its leased part of Tonbridge West Yard, via the Down Fast line to behind 2032 signal on the Down Slow in order to reverse, and then towards Sevenoaks via platform 3.  All of this is a legitimately signalled move and the Bid was compliant with the Timetable Planning Rules.  As such, and bearing in mind the Determination of TTP834 (specifically parts 4.2.5 and 8.1.5 [Appendix E]), GBRf does not believe that NR has a valid reason to reject the Bid.

- decision sought from the PANEL

  - The Claimant is requesting that the Panel determines:

    - That NR has not provided adequate reason for rejection of the Bid; and

    - That NR must accept the Bid as is it compliant with the Timetable Planning Rules.

- Appendices

Appendix A1: email submitting the Bid to NR

Appendix A2: attachment to the above (email from DB Cargo)

Appendix A3: details of 6Y41 path

Appendix B1: email of initial notice of rejection

Appendix B2 details of alternative 6Y41 path that failed validation

Appendix C: email response from GBRf to NR

Appendix D1: email of final notice of rejection

Appendix D2: Tonbridge area “method of working”

Appendix D3: NR email discussing rejection

Appendix D4: details of problems with 6Y41 path and alternative 6Y41 path

Appendix E: extract from TTP834

- signature

For and on behalf of GB Railfreight Limited ___________________________________ Signed --------Jack Eagling---------------------------------------- Print Name _____Senior Planning Manager __________ Position ___________________________________

15 August 2017