- TTP1183 1185: Claimant GWR Sole Reference 11 10 18.

- Details of parties

  - The names and addresses of the parties to the reference are as follows:-

    - First Greater Western Limited, a company registered in England under number 05113733 having its registered office at Milford House, 1 Milford Street, Swindon SN1 1HL (“GWR”) ("the Claimant"); and

    - Network Rail Infrastructure Limited, a company registered in England under number 2904587 having its registered office at 1 Eversholt Street, London, NW1 2DN (“Network Rail”); ("the Defendant").

  - It is possible that third parties may be affected by the Panel finding in any of the ways sought in this sole reference. The Hearing Chair (via the Secretary) should be aware already of these parties.

- The Claimant’s’ right to bring this reference

  - This matter is referred to a Timetabling Panel ("the Panel") for determination in accordance with Condition 5.1.1 of Part D of the Network Code, viz:

- “5 Appeals

- “5.1 Appeal in accordance with the ADRR

- “5.1.1 Where an appeal is expressly authorised by this Part D, a Timetable Participant may refer a decision for determination by a Timetabling Panel in accordance with the ADRR.”

- The appeal is expressly authorised through Condition D2.2.8 of Part D of the Network Code, viz:

- “2.2.8 Subject to Condition D2.2.9 below, any Timetable Participant dissatisfied with any decision of Network Rail in respect of those Rules (including any decision to revise those Rules pursuant to Condition D2.2.7) is entitled to appeal against any part of it. Any such appeal shall be conducted in accordance with Condition D5 and must be made by a Timetable Participant: “(a) in respect of any decision to revise the Rules pursuant to Condition D2.2.7, within five Working Days of receipt of Network Rail’s decision; “(b) otherwise within fifteen Working Days of receipt of Network Rail’s decision.”

- (Condition 2.2.9 provides a caveat to 2.2.8 where a Possessions Strategy Notice is relevant, viz:

- “2.2.9 No appeal may be brought pursuant to Condition D2.2.8 in respect of any part of the Rules which conforms with any Possessions Strategy Notice which has: (a) not been appealed in the timeframe for appeal set out in Condition D6.4.1; or (b) has been appealed but has been finally determined by a Timetabling Panel or the Office of Rail Regulation.”

- There is no Possessions Strategy Notice relevant to this case so Condition 2.2.9 does not influence Condition 2.2.8 in this case.)

- Contents of reference

- This Sole Reference includes:-

    - The subject matter of the dispute in Section 4;

    - A detailed explanation of the issues in dispute in Section 5;

    - In Section 6, the decisions sought from the Panel in respect of

      - legal entitlement, and

      - remedies;

    - Appendices and other supporting material.

- subject matter of dispute

- 4.1 This is a dispute regarding the capacity and capability of the railway and on its ability to provide the journey opportunities passengers and the country require. It manifests itself in the way infrastructure maintenance, renewals and enhancement is undertaken.

- 4.2 This dispute arises over the interpretation of:

- (i) Conditions 3.4.3 and 3.4.4 of Part D of the Network Code, viz:

- “3.4.3 Network Rail shall include in the Rules a procedure to enable amendment of the Rules, following their finalisation in accordance with Condition D2.2. This amending power is without prejudice to the amending power referred to in Condition D2.2.7, and is to be utilised in order to facilitate changes which Network Rail considers necessary to take Restrictions of Use.”

- (Condition D2.2 is the bi-annual process to change the Rules; and D2.2.7 is a facility to adjust the Rules during development of the New Working Timetable in order to optimise the New Working Timetable.)

- “3.4.4 The procedure referred to in Condition D3.4.3: (a) must require that no amendment to the Rules may be made unless Network Rail has consulted with all Timetable Participants likely to be affected by the amendment; (b) must require that all decisions of Network Rail be made by application of the Decision Criteria in accordance with Condition D4.6; (c) may authorise changes to the procedure.”

- and

- (ii) Condition D4.6 of Part D of the Network Code sets out the Decision Criteria, viz:

- “4.6 The Decision Criteria

- “4.6.1 Where Network Rail is required to decide any matter in this Part D its objective shall be to share capacity on the Network for the safe carriage of passengers and goods in the most efficient and economical manner in the overall interest of current and prospective users and providers of railway services (“the Objective”).

- “4.6.2 In achieving the Objective, Network Rail shall apply any or all of the considerations in paragraphs (a)-(k) below (“the Considerations”) in accordance with Condition D4.6.3 below:

- “(a) maintaining, developing and improving the capability of the Network;

- “(b) that the spread of services reflects demand;

- “(c) maintaining and improving train service performance;

- “(d) that journey times are as short as reasonably possible;

- “(e) maintaining and improving an integrated system of transport for passengers and goods;

- “(f) the commercial interests of Network Rail (apart from the terms of any maintenance contract entered into or proposed by Network Rail) or any Timetable Participant of which Network Rail is aware;

- “(g) seeking consistency with any relevant Route Utilisation Strategy;

- “(h) that, as far as possible, International Paths included in the New Working Timetable at D-48 are not subsequently changed;

- “(i) mitigating the effect on the environment;

- “(j) enabling operators of trains to utilise their assets efficiently;

- “(k) avoiding changes, as far as possible, to a Strategic Train Slot other than changes which are consistent with the intended purpose of the Strategic Path to which the Strategic Train Slot relates; and

- “(l) no International Freight Train Slot included in section A of an International Freight Capacity Notice shall be changed.

- “4.6.3 When applying the Considerations, Network Rail must consider which of them is or are relevant to the particular circumstances and apply those it has identified as relevant so as to reach a decision which is fair and is not unduly discriminatory as between any individual affected Timetable Participants or as between any individual affected Timetable Participants and Network Rail. Where, in light of the particular circumstances, Network Rail considers that application of two or more of the relevant Considerations will lead to a conflicting result then it must decide which of them is or are the most important in the circumstances and when applying it or them, do so with appropriate weight.

- “4.6.4 The Objective and the Considerations together form the Decision Criteria.”

- 4.3	The railway between London Paddington and Reading is key to GWR’s business. It is four track with main and relief lines enabling (except at times of extreme need) two tracks to remain operational at times of engineering. This enables GWR services to maintain a presence in London during the vast majority of circumstances. London Paddington is by far the main generator of income for GWR hence for the industry through GWR service provision.

- The railway between Didcot and Swindon is key to London - Bristol and London - South Wales flows which provide the highest levels of income to GWR and the industry of any of the GWR flows. It also provides a key route to Cheltenham albeit in this case by conection at Swindon.

- Network Rail’s late notice decisions for the Paddington - Reading and Didcot - Swindon area for the first part of September 2018 did not enable the published service to delivered. GWR disputed these decisions. It did not dispute that the work needed to be done, but did dispute that it was done at that time with that amount of notice and without any consideration of GWR’s concerns or of the Decision Critera and Objective.

  - The Appendix contains details of the possesions.

- explanation of each issue in dispute and the Claimant’s Arguments to support its Case

  - GWR does not believe that these decisions taken by Network Rail have been taken in accordance with the Decision Criteria (including its Objective).

  - The Decision Criteria has a number of factors which bear different weightings depending on circumstance but which in all cases must lead to a solution meeting the objective which “shall be to share capacity on the Network for the safe carriage of passengers and goods in the most efficient and economical manner in the overall interest of current and prospective users and providers of railway services (“the Objective”)”.

  - GWR believes that decisons taken in accordance with the Decision Criteria (including its Objective) would have led to:

    - the essential work still being able to be undertaken in time to facilitate train operator need with regard to the enhancement;

    - passengers not being inconvenienced through extended journey times, use of road services or requirements to change en route;

    - passengers being aware at the time of planning the journey the circumstance of the journey;

    - improved revenue accruing to the industry; and

    - industry planning in an orderly and timely manner thus less prone to error and mishap.

  - In order to do this the possessions regime would be amended from Network Rail’s decisions to that applying immediately prior to the decisions, but with scope at later date for the work to be done as per the advice provided to Network Rail by GWR at the time.

  - Network Rail’s decisions were unsupported by evidence of consideration of the Decision Criteria (including its Objective) of consideration in ay way of GWR’s concerns.

  - It is ackowledged within the industry that late notice possessions decisions have a disproportionate effect on planning and can lead to train cancellations far removed from the date and area of the possession concerned.

  - Both these decisions were so late that service alterations had to be done under Control arrangements. Passengers checking their journey even up to the day before were not aware of the delay and disruption to their journeys which were made when other systems were beginning to close down for the night.

- The Didcot - Swindon decision had the following effect so far as the passenger was concerned:

- 2215 Paddington to Bristol TM (254 passengers leaving Paddington): Diverted after Reading, not Calling Didcot Parkway, Swindon or Chippenham. Road connections to be provided. Extended journey times to all destinations;

- 2245 Paddington to Swansea (408 passengers leaving Paddington):  Diverted after Reading, not Calling Didcot Parkway or Swindon. Road connections to be provided. Extended journey times to all destinations;

- 2330 Paddington to Cardiff Central (264 passengers leaving Paddington): Diverted after Reading, not Calling Didcot Parkway, Swindon or Chippenham. Road connections to be provided. Extended journey times to all destinations;

- 1742 Penzance to Paddington: Diverted after Bath Spa, not Calling Chippenham, Swindon, or Didcot Parkway. Road connections to be provided. Extended journey times to all destinations;

- 2128 Taunton to Paddington: Diverted after Bath Spa, not Calling Chippenham, Swindon, or Didcot Parkway. Road connections to be provided. Extended journey times to all destinations;

  - These changes are standard to aid cyclic track maintenance needs but in that case the information is available to the public and to staff well in advance.

  - GWR believes a review of the Decision Criteria (including its Objective) would not have resulted in this service being provided on these dates.

- decision sought from the PANEL

  - The Claimant sets out the outcome it is seeking from the Panel’s determination, differentiating between

    - the matters of principle

    - specific conclusions deriving from those matters of principle.

  - Principle

- A determination is sought that  the planning regime required by the Network Code insists that the Decision Criteria (including its Objective) and train operator concerns are considered before a decision is made concerning changes to the Rules made under Conditions D3.4.3 and D3.4.4 of the Network Code and that the rationale for the decision in so far as the Decision Criteria (including its Objective) is concerned is advised to train operators at the time of the decision; and

- A determination is sought that the Decision Criteria are such that the amount of notice before a Restriction of Use is implemented provided in a decision to change the Rules under D3.4.3 and D3.4.4 weighs heavily (along with the need sometime to undertake the work) in the consideration of the Decision Criteria leading to the decision.

  - Specific Conclusion

- A determination is sought that a decision under D3.4.3 and D3.4.4 is not valid unless accompanied by Decision Criteria (including its Objective) rationale;

- A determination is sought that the a Restriction of Use implemented provided in a decision to change the Rules under D3.4.3 and D3.4.4 cannot occur after CPPP publication unless either (a) all tocs agree or (b) consideration of the Decision Criteria (including its Objective)  is shown at the time of decision; and

- A determination is sought that a swift Determination route regarding Late Notice decisions disputes be considered.

- It is GWR’s belief that exceptional circumstances apply. Enhancements are required, passengers have suffered great dispruption on the GWML through enhancement work, and this has now to be brought under rein.

  - No Remedy is sought.

  - No other decision is sought from the Hearing Chair.

- Appendix

- The Possessions Concerned.

- signature

For and on behalf of First Greater Western Limited ___________________________________ Signed Robert Holder ----------------------------------------------------------- Print Name Robert Holder ___________________________________ Position Network Access Manager ___________________________________

11 10 18