Account Meeting

21st June 2006

### Meeting No 07/06

### 125 House

Attendees:

First Great Western

Rob Holder              	Track Access Manager FGW

Neil Sutton	Track Access Manager FGW

Russell Evans	Head of Performance and Planning

Gary Marsh	Train Planning Manager

Network Rail

Sue Yeo	Business Manager FGW

Daryl Milford	Account Manager FGW

Sharon Ritchie	Account Manager FGW

Brian Fryer	Area Timing Specialist

Apologies:

Richard Cole	Route Commercial Manager

Susan Reid	Account Manager FGW

| 1 | Dec 2006 Reading – Gatwick service: | Action |
| --- | --- | --- |
| 0706/23 | Brian Fryer (Train Planner Paddington) attended the meeting for this item to explain why NR can not accommodate a 30minute service between Reading and Gatwick even though it is part of FGW’s franchise agreement. Problems with the three proposals outlined:- Original Bid:- - 27/57 Gatwick departures foul of ROTP 4 min Jn margin with Gatwick Express xx00/30 arrivals (FL to Plat 1). - Due to Platform occupation in Plats 1 & 2, Plat 3 only available for FGW trains. Cannot therefore have simultaneous arrivals and departures. Plat 1 occupied after xx20/50 Gatwick Express departures at xx22/52 by Hm – LBC/Tun W services. Plat 2 occupied after xx05/35 Gatwick Express departures at xx07/37 by Hm – Vic services - Departures at xx27 foul of xx00 Hm – LBC services around Salfords. - xx34 Reading services foul of xx52 Tun W – Hm services around Earlswood. - At Gatwick xx/27 down line slots used by freights to Crawley New Yard and other odds and ends. FL/Plat 6 Proposal ROTP Compliant, but the following comments by the Route rule it out as being realistic. - No Lift on Plat 6 - Narrow Platform - Crowding round the stairs – Safety issue - Additional SPAD risk at Earlswood – Route Risk Assessment identifies this - Additional performance risk to other operators - If there is any failure of trains or infrastructure between Earlswood and Gatwick Apt Plat 6, then FGW trains would be isolated and could only ‘escape’ by running ECS via Three Bridges (Note 165/6 units are not permitted in Plat 3 at Three Bridges) - Network Rail hot weather policy requires straight running at Earlswood Jn. Gatwick Airport short turnround proposal. This does not work for xx27 arr/xx33 deps. - xx57arr/xx03 deps work, just. However xx52 Tun W – Hn services stop additionally at Earlswood and Salford and therefore need retiming from Gatwick Airport to allow permissive working in Plat 3. An additional risk in itself. - xx27 arr/xx33 deps at Gatwick do not work at Redhill due to xx52 Tun W services arriving at the same time. - xx27 arr at Gatwick do not work some hours (See also item 5 under original bid) - Route view 5 min turnround as the bare minimum to ensure right time departures. This is seen, however, as a performance risk not only to FGW services but to all other operators as well. - Turnrounds:- Reading xx25 – xx34 (9) Gatwick Airport xx58 – xx03 (5) xx57 – xx04 (7) xx28 – xx33 (5) Redhill reversal, 4 mins on all trains No recovery time SO Services have similar basic problems to that described above. Sun Services have all been input and validated – No problems. Other problems to consider:- - Deepdene schools traffic - Stopping Patterns - Virgin Trains Paths | For Noting |
|  | Outcome of discussions FGW accept that half hourly service to Gatwick is proved not to work on current service levels on BML. FGW will need to consult with the DfT as to what to do next. FGW to forward revised requirements to Network Rail ASAP or within the next two days Proposals likely to be something along the lines of the following:- One train per hour to Gatwick Apt arr xx49 (Shunt via Sdgs) xx03 dep (as current service) One other train per hour to terminate and start back from Redhill Stopping patterns to be amended to achieve xx49 arrivals at Gatwick Try to keep Shalford Jn and Guildford times unaltered (In other words more or less reverting to the current service) | Action RE |

## Signed

……………………………………….

For FGW

Date  ………………….

## Signed

………………………………………

For Network Rail

Date  ……………………